Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 12 NOVEMBER 2022 |
| --- | --- |
| Team ID | PNT2022TMID01033 |
| Project Name | ### Classification Of Arrhythmia By Using Deep Learning With 2-D ECG Spectral Image Representation |

Product Backlog, Sprint Schedule, and Estimation

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect the Dataset from various sources | 9 | High | Kalaiselvi S |
| Sprint-1 |  | USN-2 | Process the images in the dataset for better accuracy [Image processing and Augmentation] | 8 | Medium | Kalaiselvi S |
| Sprint-2 | Model Building | USN-3 | Import the necessary libraries and then initialize the model | 8 | Medium | Kanishya A |
| Sprint-2 |  | USN-3 | Necessary libraries are added and then the model is trained using CNN | 10 | High | Kanishya A |
| Sprint-3 | Training and Testing | USN-4 | The model is trained and tested for accuracy and then accurate model is saved | 9 | High | Bhuvana |
| Sprint-4 | Application Building | USN-5 | The HTML files are created ,Python codes are built and then finally the app is made to run | 8 | Medium | Kiruthika V |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 7 | 12 Nov 2022 |
| Sprint-2 | 10 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 7 | 12 Nov 2022 |
| Sprint-3 | 10 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 10 | 12 Nov 2022 |
| Sprint-4 | 10 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 10 | 19 Nov 2022 |

Average Velocity:

AV   =    Velocity/Sprint Duration

=10/6

=1.666

Burndown Chart:

SPRINT BURNDOWN CHART